**Project Timeline**

Project: Currency Converter

Group: Da Boiz - Patrick Agri, Jack Belmont, Sebastian Nevarez, Thuc Nguyen, Thomas Shea

Throughout the course of the project, meetings were planned to be held every Saturday until the project was due as a means of touching base, seeing where each member was, and where the project needed to go next. The majority of work was done on each member’s own time. All members were in constant communication through a group chat.

**Meeting 1:** Saturday, November 11, 2017 - Ingalls

* Brainstormed project ideas
* Assigned project roles
* For Saturday, November 18:
  + Have an idea on how each member will tackle their role

**Meeting 2:** Saturday, November 18, 2017 - PHO

* Finalized project idea - travel journal
* Discussed next steps for the project - app architecture, required deliverables
* For Monday, November 27:
  + Watch Java tutorial videos

**Meeting 3:** Monday, November 27, 2017 - PHO

* Touch base to see where everyone is after break
* Java crash-course explained by Thuc (prior java experience)
* For Saturday, December 2:
  + Know & understand github and android studio

**Meeting 4:** Saturday, December 2, 2017 - PHO

* Github - pushing & pulling files
* Android Studio - hello world app
* For Sunday, December 3:
  + Troubleshooting github & android studio
  + Get approval for private repository on github

**Meeting 5:** Sunday, December 3, 2017 - SCI

* All members attended extra github tutorial held by Vijay
* Github & Android Studio
  + Continued to work through github & android studio errors
  + Made a hello world app on Android Studio
  + Worked on pushing & pulling hello world app to github
* Emailed Densmore about github help - unsuccessful
* For Monday, December 4:
  + Fix errors getting when trying to use github & android studio together

**Meeting 6:** Monday, December 4, 2017 - PHO

* Reevaluated timeline and app idea - simplified from travel journal to currency converter
* Worked on app
* Research API
* For Tuesday, December 5:
  + API

**Meeting 7:** Tuesday, December 5, 2017 - PHO

* Continued research on API
* For Saturday, December 9:
  + API

**Meeting 8:** Saturday, December 9, 2017 - PHO

* Continue API research
* Emailed Densmore about API
* For Sunday, December 9:
  + API

**Meeting 9:** Sunday, December 10, 2017 - Ingalls

* Asked Steven about API - unsuccessful
* Finishing project
* Project documentation
* Project video
* For Monday, December 11:
  + Submit project

**Meeting 10:** Monday, December 11, 2017 - Ingalls

* Final project polishing
* Submission